MINUTES OF MEETING – BOARD OF DIRECTORS

COUNTY LINE SPECIAL UTILITY DISTRICT

DATE: MARCH 18, 2019

BOARD MEMBERS PRESENT:

Chris Betz		*

Warren McEnulty	*

Ken Dodson		*

Vicki Hunter

William Ilse		*

Joseph Barr

Toni Brewer

The meeting was held at County Line Special Utility District office, 8870 Camino Real, Uhland, TX

Guest:  Humberto Ramos of Canyon Regional Water Authority

Bill Frye of Plum Creek Utility

- Called to order at 6:37 PM.

- William Ilse made a motion to accept the February 18, 2019 minutes. Ken Dodson second. The motion carried with a unanimous vote.

- There were no comments from non-board members.

- Discussion and/or action on each of the following operations agreements of the wastewater collection system.

- No action – Letter to BVRT’s bank from CLSUD listing what action would be taken if BVRT closed their business.

- No action – Revised wholesale wastewater service agreement between PCU and CLSUD.

- No action – License agreement between PCU and CLSUD.

- No action – Operation & Maintenance agreement between PCU and CLSUD.

- No action – Las Estancias 2 reimbursement agreement

These items will be on the April 15, 2019 agenda.

- Reported by Daniel Heideman with emailed updates from Jeff Kallus of Southwest Engineers:

- ARWA – the delivery point will be at High Road & N. Plum Creek Road. Goforth SUD may abandon this site once they start receiving water.

- IH35 Crossing – Herschap Contracting was the only bidder.  Mr. Kallus is waiting on approval from TxDot before work can commence. Once the new line is built, the old easements will be released and new easements will be filed.

- CCN & District Boundary – in progress

- Water Conservation Plan – due May 2019, in progress.

These items will be on the April 15, 2019 agenda.

- William Ilse made a motion to appoint Daniel Heideman to serve a two year term as CRWA Board of Trustee. Ken Dodson second. The motion carried with a unanimous vote.

- Ken Dodson made a motion to appoint Daniel Heideman to serve a one year term as CRWA Board of Manager. Warren McEnulty second. The motion carried with a unanimous vote.

- Humberto Ramos reported that the estimated cost of water will be $2,000 per A.F. from the new water sources.

- No items discussed regarding the CRWA Board of Trustees.

- Daniel Heideman reported building a new fence around the office and shop should begin next week. The CDBG grant was approved therefore CLSUD will be able to purchase a generator for the Highway 21 booster site and extend the water line between Uhland Elementary and the Transportation Center to create a loop.  Mr. Frye reported the temporary wastewater plant is expected to be fully operational by May 1st.  Designs for the permanent wastewater plant is being developed.

- The financials were reviewed.

- There was one leak credit given this month.

- The calendar was reviewed.

- The meeting adjourned at 7:20 PM.

______________________________				_____________________________

Chris Betz								Toni Brewer

President of the Board							Secretary of the Board

Acronyms:

ARWA – Alliance Regional Water Authority - formerly HCPUA – Hays Caldwell Public Utility Authority

CCN – Certificate of Convince and Necessity

CLSUD – County Line Special Utility District

CRWA – Canyon Regional Water Authority

EAA – Edwards Aquifer Authority

GBRA – Guadalupe Blanco River Authority

HCWSA – Hays County Water and Sewer Authority

MGD – Million Gallons per Day

PCU – Plum Creek Utility

TCDBGP – Texas Community Development Block Grant Program

TCEQ – Texas Commission on Environmental Quality

TML – Texas Municipal League

TRWA – Texas Rural Water Association

TWA – Texas Water Alliance

TWDB – Texas Water Development Board