MINUTES OF MEETING – BOARD OF DIRECTORS

COUNTY LINE SPECIAL UTILITY DISTRICT

DATE: APRIL 15, 2019

BOARD MEMBERS PRESENT:

Chris Betz		*

Warren McEnulty

Ken Dodson

Vicki Hunter		*

William Ilse		*

Joseph Barr		*

Toni Brewer		*

The meeting was held at County Line Special Utility District office, 8870 Camino Real, Uhland, TX

Guest:  Allison Guettner of Southwest Engineers

- Called to order at 6:35 PM.

- Toni Brewer made a motion to accept the March 18, 2019 minutes. Vicki Hunter second. The motion carried with a unanimous vote.

- There were no comments from non-board members.

- Daniel Heideman and Allison Guettner reported on the wastewater plant operations. Man hole covers coating to start within a week. The lift station 7’ wet well is installed and being tested for leaks. Once tests pass, the well will be coated, pumps installed and electrical components installed.

- Discussion and/or action on each of the following operations agreements of the wastewater collection system.

- No action – this item will be removed from future agendas unless BVRT express interest in entering discussions again.

- No action – Revised wholesale wastewater service agreement between PCU and CLSUD.

- No action – License agreement between PCU and CLSUD.

- No action – Operation & Maintenance agreement between PCU and CLSUD.

- No action – Las Estancias 2 reimbursement agreement

- Chris Betz and Daniel Heideman reported that Walton Development is interested in selling their wastewater permit to CLSUD. CLSUD will continue talks with Walton to determine if the value of the permit versus the cost of the permit is in CLSUD’s best interest. This item will be on future agendas as information is obtained.

- Reported by Daniel Heideman with emailed updates from Jeff Kallus of Southwest Engineers:

- ARWA – the delivery point will be at High Road & N. Plum Creek Road. Goforth SUD may abandon this site once they start receiving water.

- IH35 Crossing – Jeff Kallus is providing paperwork required by TXDOT

- CCN & District Boundary – Maxwell WSC and Polonia WSC have agreed to boundary changes. Jeff Kallus is working on preparing maps and documents to send to TCEQ.

- Water Conservation Plan – due May 2019, in progress.

These items will be on the May 20, 2019 agenda.

- Vicki Hunter made a motion to approve Resolution #4152019B stating Chris Betz is the Public Funds Investment Officer for CLSUD and required training as required by the State of Texas. William Ilse second. The motion carried with a unanimous vote.

- William Ilse made a motion to approve Resolution #4152019 to increase the requirement for two signatures on any check written from the FLNB accounts in the amount of $2,000 or above. Toni Brewer second.  The motion carried with a unanimous vote.

- William Ilse made a motion to accept Joe Sepulveda’s bid to install a walkway between the office and the new shop and install a wash area for the company trucks / equipment. Toni Brewer second. The motion carried with a unanimous vote.

- Chris Betz reported that ARWA had their annual meeting with the landowners to update them on the progress of transporting water.  Most landowners are happy with the progress.

- Doug Schnautz reported that the Hays Caldwell Plant is back on chloramines and CLSUD is starting to see a disintegration of residuals at the far end of the system. This issue will be addressed immediately.

- Daniel Heideman reported the engineers at the Hays Caldwell Plant are still working on converting to ozone. CLSUD employees are in the process of moving shop items from the shop area behind the office to the new shop building. Once the move is complete, Mr. Heideman will get bids on converting the old shop area into a new conference / meeting room.

- The financials were reviewed.

- There were no leak credit given this month.

- The calendar was reviewed.

- The meeting adjourned at 7:45 PM.

______________________________				_____________________________

Chris Betz								Toni Brewer

President of the Board							Secretary of the Board

Acronyms:

ARWA – Alliance Regional Water Authority - formerly HCPUA – Hays Caldwell Public Utility Authority

CCN – Certificate of Convince and Necessity

CLSUD – County Line Special Utility District

CRWA – Canyon Regional Water Authority

EAA – Edwards Aquifer Authority

GBRA – Guadalupe Blanco River Authority

HCWSA – Hays County Water and Sewer Authority

MGD – Million Gallons per Day

PCU – Plum Creek Utility

TCDBGP – Texas Community Development Block Grant Program

TCEQ – Texas Commission on Environmental Quality

TML – Texas Municipal League

TRWA – Texas Rural Water Association

TWA – Texas Water Alliance

TWDB – Texas Water Development Board