MINUTES OF MEETING – BOARD OF DIRECTORS

COUNTY LINE SPECIAL UTILITY DISTRICT

DATE: AUGUST 19, 2019

BOARD MEMBERS PRESENT:

Chris Betz		*

Warren McEnulty

Ken Dodson		*

Vicki Hunter		*

William Ilse		*

Joseph Barr

Toni Brewer		*

The meeting was held at County Line Special Utility District office, 8870 Camino Real, Uhland, TX

Guest: Humberto Ramos of Canyon Regional Water Authority

Wyatt Misenheimer of Plum Creek Utility

Allison Guettner of Southwest Engineers

- Called to order at 6:30 PM.

- Toni Brewer made a motion to accept the June 17, 2019 minutes. Ken Dodson second. The motion carried with a unanimous vote.

- There were no comments from non-board members.

- Wyatt Misenheimer of Plum Creek Utility reported on the current progress of the wastewater plant facility. The plant is fully operational, therefore, all hauling materials away has ended.

- Discussion and/or action on each of the following operations agreements of the wastewater collection system. Reported by Allison Guettner of Southwest Engineers.                                                                 Items not acted on will be on the September 16, 2019 agenda.

- Toni Brewer made a motion to accept the Grist Mill Utility & CLSUD sewer service area agreement. Ken Dodson second. The motion carried with a unanimous vote.

- Toni Brewer made a motion to accept the License agreement between PCU and CLSUD. Ken Dodson second. The motion carried with a unanimous vote.

- Toni Brewer made a motion to accept the Operation & Maintenance agreement between PCU and CLSUD. Ken Dodson second. The motion carried with a unanimous vote.

- No action, under attorney review – Wholesale Wastewater agreement between PCU and CLSUD.

- No action, on hold until funding is established – Las Estancias 2 reimbursement agreement

- Reported by Allison Guettner of Southwest Engineers.  Each of these items will be on the September 16, 2019 agenda.

- ARWA – no updates

- IH35 Crossing – Hershcap Construction has declined the project.  Daniel Heideman is searching for another contractor.

- CCN & District Boundary – Jeff Kallus of SWE is working on maps / paperwork.

- Allison Guettner of SWE reported CLSUD’s Capital Improvement Plan included upgrading the water line on Grist Mill Road. The current growth in the area dictates a 12” water line is needed. The cost would be approximately $1.1 million. This project can wait approximately 1 year to allow time to investigate the various funding options.

- Vicki Hunter made a motion to table approving Resolution 8192019A and Vacation of Easement until further information can be obtained.  William Ilse second.  The motion carried with a unanimous vote.

- Vicki Hunter made a motion to table approving Resolution 8192019B and Vacation of Easement until further information can be obtained.  William Ilse second.  The motion carried with a unanimous vote.

- Toni Brewer made a motion to accept the quarterly public funds report. Ken second. The motion carried with a unanimous vote.

- Chris Betz reported on ARWA’s current operations.

- Humberto Ramos reported on financing for improvements to the Hays Caldwell Plant.

- The manager’s report was reviewed.

- The financials were reviewed.

- Vicki Hunter made a motion to approve the Resolution to update the Drought Contingency Plan per TCEQ’s recommendations. Toni Brewer second. The motion carried with a unanimous vote.

- There were no leak credits given this month.

- The calendar was reviewed.

- No discussion regarding Walton’s wastewater permit.

- The meeting adjourned at 7:55 PM.

______________________________				_____________________________

Chris Betz								Toni Brewer

President of the Board							Secretary of the Board

Acronyms:

ARWA – Alliance Regional Water Authority - formerly HCPUA – Hays Caldwell Public Utility Authority

CCN – Certificate of Convince and Necessity

CLSUD – County Line Special Utility District

CRWA – Canyon Regional Water Authority

GBRA – Guadalupe Blanco River Authority

PCU – Plum Creek Utility

TCDBGP – Texas Community Development Block Grant Program

TCEQ – Texas Commission on Environmental Quality

TML – Texas Municipal League

TRWA – Texas Rural Water Association

TWA – Texas Water Alliance

TWDB – Texas Water Development Board